# AI Personal Travel Planner Agent - Project Specification

## 1. Project Overview

Mục tiêu: Xây dựng một AI Travel Planner Agent có khả năng lập kế hoạch du lịch cá nhân hóa dựa trên điểm đến, ngân sách, thời gian, sở thích, thời tiết và dữ liệu thực tế.

Sản phẩm cuối: Web application cho phép người dùng nhập yêu cầu chuyến đi, AI phân tích và tạo itinerary hoàn chỉnh kèm chi phí, lịch trình, địa điểm và giải thích.

## 2. Agent Role & Working Rules

Đóng vai trò AI Product Engineer chịu trách nhiệm xây dựng toàn bộ hệ thống.

Không chỉ tạo chatbot; phải xây dựng hệ thống AI Agent có khả năng sử dụng tools.

Mỗi checkpoint phải hoàn thành, kiểm thử và ghi lại kết quả trước khi chuyển bước.

Ưu tiên kiến trúc có thể mở rộng production.

## 3. System Architecture Requirement

Architecture mong muốn:

Frontend -> Backend API -> AI Agent Orchestrator -> Specialized Agents -> External APIs -> Database

Frontend: React/Next.js

Backend: FastAPI Python

LLM: OpenAI API hoặc open-source LLM

Agent Framework: LangGraph/LangChain/CrewAI

Database: PostgreSQL

Vector Database: FAISS/ChromaDB

Deployment: Docker + Cloud

## 4. Development Checkpoints

### Checkpoint 1 - Project Foundation

Requirements:

Setup repository structure

Create backend FastAPI project

Create frontend project

Setup environment variables

Create basic documentation

Checkpoint Result: Output: Running empty application

### Checkpoint 2 - User Travel Input Module

Requirements:

Create user form

Collect destination, budget, duration, travel style, interests

Validate input data

Store user request

Checkpoint Result: Output: User can submit travel requirements

### Checkpoint 3 - Basic LLM Travel Planner

Requirements:

Connect LLM API

Create prompt template

Generate simple itinerary

Handle conversation flow

Checkpoint Result: Output: AI generates travel plans

### Checkpoint 4 - Agent Architecture

Requirements:

Convert chatbot into agent system

Create Travel Manager Agent

Implement tool calling

Define agent memory

Checkpoint Result: Output: Agent can decide which tool to use

### Checkpoint 5 - Attraction Recommendation Agent

Requirements:

Collect attraction data

Integrate Places API/database

Rank destinations based on preference

Checkpoint Result: Output: Personalized attraction suggestions

### Checkpoint 6 - Weather Agent

Requirements:

Integrate weather API

Analyze weather conditions

Adjust itinerary based on forecast

Checkpoint Result: Output: Weather-aware schedule

### Checkpoint 7 - Cost Optimization Agent

Requirements:

Create budget calculator

Estimate hotel, food, transport, activity costs

Warn when exceeding budget

Checkpoint Result: Output: Budget breakdown

### Checkpoint 8 - Route Optimization

Requirements:

Optimize daily routes

Reduce unnecessary movement

Integrate map/distance API

Checkpoint Result: Output: Efficient daily itinerary

### Checkpoint 9 - Memory and Personalization

Requirements:

Store user preferences

Remember previous trips

Improve recommendations over time

Checkpoint Result: Output: Personalized assistant

### Checkpoint 10 - Production Features

Requirements:

Authentication

Trip saving

Export PDF

Error handling

Logging

Deployment

Checkpoint Result: Output: Production-ready application

## 5. Functional Requirements

User can create a travel request.

AI can understand natural language travel requirements.

AI generates day-by-day itinerary.

AI recommends attractions.

AI estimates trip cost.

AI considers weather conditions.

User can edit and save trips.

System stores user preferences.

## 6. Non-functional Requirements

Response time should be acceptable for interactive usage.

System should support modular agent expansion.

Code must be documented.

Secrets must not be hardcoded.

Application should be deployable using Docker.

## 7. Advanced Features

Voice travel assistant

Multi-agent collaboration

Image recognition for landmarks

Hotel recommendation

Flight price monitoring

Mobile application

RAG over travel knowledge base

## 8. Final Portfolio Deliverables

GitHub repository

Architecture diagram

Demo video

Technical documentation

Deployment link

Performance evaluation